| Course Name | Project Management |
| --- | --- |
| Course Code | MGT307 |
| Semester | 6th |
| Credit Hours | 03 |
| Total Weeks | 16/18 |
| Total Hours | 48/54 |
| Total Marks | 100 |
| Pre-requisite | None |

Course objectives

#### This course will broaden the skills to implement and manage projects effectively. This will also help you to better appreciate the importance of good project management. After doing this course you will gain: • Basic knowledge of the nature and importance of projects in the international as well as local arena; • Working knowledge of the disciplines and knowledge areas involved in project management; • Practical knowledge and skill to apply project management techniques required in the identification, planning, management and execution of projects; • Awareness of best practices in respect of project management. • How to apply project management concepts by working on a group

Grading Criteria

| Distribution | Weight |
| --- | --- |
| Quizzes, Assignments, and class participation | 20 |
| Mid Term | 30 |
| Final Term | 50 |
| Total | 100 |

Recommended Book:

- Project management by Meredith Mantel (Fourth Edition)   PMBOK ® Guide, 4th Edition

- The Project Management Life Cycle By Jason Westland, 2006

- Project Management By David I Cleland

- The Little Black Books of Project Management by Micheal C Thomsell, 3rd Edition (American Management Association, AMA)

WEEK WISE BREAKDOWN

| Week | Description |  |
| --- | --- | --- |
| 1 | Introduction: - Definitions - Project - Project Management - Significance of project - Difference between Project Management and Operation Management. |  |
| 2 | - Quadruple Constraints - Project Life Cycle - Initiation - Planning - Execution - Termination / Close out |  |
| 3,4 | - Criteria for project selection models. - Types of project selection models. - Non-Numerical models - The Sacred Cow - The operating Necessity - The competitive necessity - The product line extension - The comparative benefits models |  |
| 5,6 | - Numerical models - Payback period (PBP) - Net Present Value (NPV) - Internal rate of return (IRR) - Benefit cost ratio (BCR) |  |
| 7, | Using criteria’s for choosing projects - PBP - NPV - IRR - BCR |  |
| 8,9 | Work Breakdown Structure - Introduction - WBS - Purpose - Organizational Breakdown Structure (OBS) |  |
| Two Assignments + Two Test Mid Term Exam |  |  |
| 10 | Network Analysis: - Introduction - Bar Charts - GANTT Charts |  |
| 11,12 | Network Diagrams & Numerical Treatment - Activities, Events & Nodes - Network Analysis - CPM - PERT |  |
| 13,14 | Budgeting and cost estimation - Budget definition - Estimating project budget - Top-Down budgets - Bottom-Up budgets |  |
| 15 |  | Project Control - Definition of control - Physical asset control - Human Resource Control - Financial Resource Control |
| 16 |  | Assignment Presentation |

Learning Outcomes:

- Explain project management terminology

- Explain the life cycle approach to project management

- Explain project initiation processes

- Identify project management knowledge areas

- Identify project management skills